Dinner for Two

An AI-Composed Date Night Companion

Project Plan — v2

What changed in v2

This revision incorporates four decisions made after building the curated Seattle data set: (1) the recommendation model is a deliberate spread of three options, each strong but different, not a top-k similarity list; (2) data freshness is promoted from a quarterly manual chore to an automated validation pipeline, after roughly a quarter of the seed list proved closed; (3) the meal composer adapts to venue format rather than forcing one four-course template; and (4) a monthly discovery-and-curation operating model is added for finding new restaurants. Counts and scale targets are updated throughout — the verified set is now ~90 Seattle restaurants, with a forward target of 500–1,000 in-city and 5,000+ regionally.

# What changed since v2 — build-planning addendum (June 2026)

This addendum records decisions and findings from the build-planning sessions that followed v2. Where it conflicts with earlier sections, this addendum and the implementation spec govern. Two companion documents now sit alongside this plan: project_plan.md (the developer-facing implementation spec and source of truth) and Restaurant_Finder_Process.md (the discovery, verification, and ingestion operating process). A CLAUDE.md build guide is the entry point for the engineering agent.

## Progressive two-call reveal replaces the single ten-second response

The compose flow is split into two calls so the diner gets something to look at within one to two seconds. Call one (retrieve) returns the three restaurant headers and a short, deterministic one-line description drawn from the brief-to-restaurant attribute overlap — not LLM-personalized in the MVP. Call two (compose; three in parallel, streamed) fills the fifty-to-sixty-word rationale and the menu. All three header cards appear together because the data is available at once, so there is no artificial per-card stagger; rationale then streams in behind them. The earlier “within ten seconds” definition-of-done is reframed as “first content in one to two seconds, full evenings streaming behind it.”

## Composition routes on menu completeness, not just venue format

Because reliable full menus are the minority of viable venues, the composer now treats menu completeness as a first-class tier alongside venue_format. Full: a dish-ID-validated menu yields a full composed evening. Partial: where only some dishes are known, compose at the dish level where IDs validate and narrate the rest at the category level. Experience-only: where there is no reliable dish data (tasting-only rooms, an image not yet extracted, or no menu), sell the room, the occasion fit, and a known signature or pairing, making zero unverifiable dish claims. Experience-led composition is a designed primary path, not a degraded fallback, and the rationale must read intentionally in all three tiers. Dropping menu-poor but well-known restaurants such as the Walrus, Spinasse, or Altura is not acceptable — handling them well is the product.

## Website liveness is the first, cheapest viability gate

Before any menu work or paid API call, the validation pipeline probes the restaurant’s own URL. A site that is dead, parked or for-sale, hijacked to spam, erroring, or password-locked is a strong closed or non-viable signal. This check is added ahead of the Google Places, reservation-platform, and Yelp signals as the cheap first filter; in the seed sweep it removed roughly one candidate in four at near-zero cost.

## MVP stack is in-memory at current scale; the database is deferred to deployment

For the laptop MVP at about ninety rows, retrieval runs in memory: the seed is loaded on boot, embeddings are precomputed, and hard filtering plus cosine plus MMR run in JavaScript behind a retrieval module. Postgres with pgvector is deferred to the phase where the app leaves the laptop. The architecture is unchanged from ninety to five thousand rows, so this is a staging choice, not a redesign. The build is sequenced in seven phases: zero data readiness, one headless engine, two experience, three hardening, four production database (still local), five deploy, and six operations.

## Data reality, measured

A triage and liveness sweep of the ninety-five-row seed list found roughly a quarter dead or non-viable, leaving about seventy live venues. Among the live set, fully structured HTML menus are a minority; most arrive as JS-rendered pages, PDFs, image scans, tasting menus, or external-platform listings. A practical inversion held: clean PDFs and image-export menus extract more reliably than many live JS sites, so a single vision-capable extraction service — accepting rendered-HTML text, PDF text, or an image — should handle every format uniformly. The seed list alone does not reach one hundred solid restaurants; closing that gap is a discovery effort, deferred pending MVP learning.

# 1. Concept

Dinner for Two is a mobile-first web app that designs an entire date night — restaurant, full multi-course meal, and beverage pairings — from a short natural-language brief. Rather than a utility for picking a single dish, it is an experience-design tool that turns the question “where should we eat tonight?” into a curated narrative the user can hand to their partner with confidence.

The product positions itself in a deliberate gap. Existing apps either help find a restaurant, scan a menu for dietary fit, or suggest a single dish. None compose a coherent multi-course evening for two diners across both shared-courses and individual-entree models, with thoughtful beverage pairings, from a curated set of restaurants where the menu data is reliable.

## Brand voice and product feel

The product feels less like a food app and more like a thoughtful concierge. The interface is calm, typographic, and confident. Output reads like a sommelier’s note, not a search result. The user asks for a moderately priced, romantic Mexican dinner and gets back a fully designed evening with reasoning — why this restaurant fits, why these dishes work together, and what to drink.

## Recommendation philosophy — a deliberate spread of three

The recommendation model is a curated spread, not a ranked list. Instead of returning the single closest match — or three near-identical ones — the app returns three evenings that are each strong but meaningfully different: a dependable pick squarely inside the brief, an adventurous pick that stretches one dimension, and a wildcard at a different vibe, cuisine, or price.

This mirrors the curation problem Stitch Fix solves in fashion: the value is not the one best item, it is a small, confident, diverse selection that respects the user’s taste while leaving room for discovery. It is explicitly not a top-k similarity list — which is where most recommenders stop, and where they feel mechanical. Designing for relevance and diversity together is the harder, higher-impact problem, and it is central to this product, not an afterthought.

## Two ordering models

A distinctive product mechanic is the explicit toggle between two ordering models, surfaced as a first-class choice in the UI:

- Shared Courses Model — one of each: appetizer, salad, entree, dessert, all shared between two people. Suited for couples who like to taste broadly across a menu.

- Two Entree Model — one shared appetizer, one shared salad, two distinct entrees, one shared dessert. Suited for couples with strong individual preferences or larger appetites.

Each model produces a different composition logic and a different pairing strategy. The shared model favors a single bottle that arcs across the meal; the two-entree model often favors by-the-glass selections matched to each entree.

# 2. Target User

The primary user is a couple — typically one partner driving the planning — who treats dining out as a shared experience rather than a refueling stop. They appreciate a thoughtfully composed meal but do not want the cognitive load of researching a restaurant, scanning a menu, and orchestrating courses before each date night.

Secondary users include couples traveling to an unfamiliar city, anniversary planners, and anyone who has stared at a menu and wished someone else would curate the evening for them.

# 3. MVP Scope

The MVP is a complete, demonstrable single-city experience. It feels like a finished product even though the curated set is intentionally narrow. Scope discipline is the single most important factor in landing a portfolio-grade demo.

## In scope

| Feature | Description |
| --- | --- |
| Curated restaurant set | ~90 verified Seattle date-night restaurants (was 30–50), each web-verified open, with editorial description and structured attributes; full menu and beverage data added per restaurant during ingestion. |
| Natural-language brief | Single text input where the user describes mood, cuisine, budget, vibe, and constraints. |
| Structured preferences panel | Optional toggles for dietary restrictions, drink preferences, and the two-entree-vs-shared-courses model. |
| AI composer | Returns three candidate evenings as a deliberate spread (dependable / adventurous / wildcard), each with restaurant, meal, beverage pairing, and a short narrative rationale. |
| Course / plate swap | Per-course regenerate — swap one course or plate without rebuilding the evening. |
| Restaurant alternatives | Each evening can be regenerated against a different restaurant from the matched spread. |
| Save and share | A chosen evening becomes a clean shareable card (URL, screenshot-friendly) to text to a partner. |
| External handoff | Reserve link (OpenTable / Resy / Tock) and directions link (Google / Apple Maps) — no booking inside the app. |

## Out of scope for MVP

Cutting hard is the discipline that makes the demo feel complete. Explicitly deferred:

- Real-time menu scanning at unknown restaurants (camera capture, OCR fallback)

- User accounts, login, history, or personalization that learns from past evenings

- Native iOS or Android distribution (web app only)

- Multi-city support beyond Seattle (regional expansion is a post-MVP scale path)

- Restaurant-side tools, partnerships, or revenue share

- In-app reservation booking, payment, or check-splitting

- Social features, ratings, reviews

- Group dining (3+ people)

## Definition of done for the MVP

The MVP is demo-complete when a stranger can:

- Open the URL on a phone with no setup.

- Type a brief like “moderately priced Mexican, romantic, we like to share courses” and tap submit.

- Receive a spread of three distinct evenings — each restaurant, its meal, and a paired beverage — within ten seconds.

- Read a one-paragraph rationale per option that feels written by a thoughtful person.

- Swap any course or restaurant in under three seconds.

- Tap a button to open a reservation page or directions.

# 4. Requirements

## Functional requirements

### Brief intake

- Single primary text field accepting natural-language input up to 500 characters.

- Optional structured controls: ordering model (shared / two-entree), party drinks (wine, beer, cocktails, none), dietary constraints, hard budget ceiling.

- Brief sent to backend as both raw text and parsed structured fields (LLM extracts structure server-side).

### Restaurant matching — two-stage retrieval for relevance and diversity

Matching is a two-stage retrieval designed to produce a spread, not just the nearest neighbors.

Stage 1 — broad fuzzy retrieval. Apply hard filters (neighborhood or radius, price ceiling, dietary constraints, open-now, venue format) then retrieve a candidate pool by semantic similarity over restaurant descriptions — everything above a relevance threshold, typically 20–40 candidates, not the nearest three. This is the “look for things that are close” step.

Stage 2 — diversity-aware selection. From the pool, select the final three using Maximal Marginal Relevance (MMR), scoring each candidate on relevance minus similarity to items already chosen. The result is a spread: three strong options deliberately different in cuisine, vibe, or price rather than three variations on the same restaurant.

- Each selected restaurant carries a confidence score, a one-line reason, and a spread-role label (dependable / adventurous / wildcard) the UI can surface.

- The three matched restaurants pass to the meal composer. The MMR diversity weight is tunable and evaluated against held-out briefs.

### Meal composition — adapts to venue format

Composition adapts to the restaurant’s venue format. A single rigid four-course template fails on much of the curated set — tasting-menu rooms, omakase counters, share-plate and dim-sum houses, and activity venues have no appetizer/salad/entree/dessert shape. The composer selects a profile from the venue_format field and applies the matching template. Governing principle: open enough to add real value, bounded enough never to produce an incoherent or unappealing recommendation.

Full menu (standard). Compose a four-course evening (or the two-entree variant): appetizer, salad or light course, entree(s), dessert — following weight-and-progression rules. The core case.

Share-plate / tapas / dim sum / izakaya / oyster bar (adjacent cases). Compose a coherent share menu — an ordered sequence of four to six shareable plates with the same progression and balance rules, framed as “a meal to share” rather than fixed courses, plus a beverage.

Tasting-only / prix-fixe (e.g., Canlis, The Corson Building, Altura). Do not fabricate or select courses. Present the set menu as the experience, add the beverage-pairing option, and let the LLM’s value be the curation and the rationale for why this room fits the occasion.

Counter / omakase (e.g., Sushi Kashiba, Shiro’s). Present the omakase experience with a sake or beverage pairing; same no-fabrication rule.

Activity venue (e.g., Mox Boarding House, The Garage, Flatstick Pub). Experience-first. Recommend the venue for the activity and suggest a simple, crowd-pleasing food-and-drink pairing from its limited menu. The composer does not attempt a multi-course meal here.

Guardrails (all profiles). Real items only, validated against the menu by ID — never fabricated; dietary constraints respected; and an appeal floor that switches from composition to a confident simple recommendation whenever a venue cannot support a structured meal. A venue is never forced into a template it does not fit.

Menu-driven, not template-driven. The course arc is a target, not a contract. The composer works from the menu’s actual course inventory: if a restaurant has no salad it substitutes an analogous light course (a crudo, a small vegetable plate) or compresses the arc rather than inventing one or leaving a gap; if there is a single dessert, it uses that one. A minimum-viable-evening floor — at least a main plus one supporting course or a pairing — governs when to compress versus when to drop to recommendation framing. Never force a slot the menu cannot fill.

Character-aware. Composition reflects the room, not just the menu. The composer receives the restaurant’s vibe and experience signals — noise level, pacing, and any show, music, or slow-dining character — and lets them shape both selection and framing: shareable, low-fuss plates and an “order before the curtain” note at a cabaret room; progression and pacing language in a slow tasting room; robust, casual plates where it is loud. The character should surface most in the rationale, which ought to read as if written by someone who has actually sat in that room.

These principles are deliberately specified as goal-plus-guardrails, not a rigid slot-filling algorithm. Adapting a coherent dinner to an incomplete menu and a specific atmosphere is exactly the fuzzy, contextual judgment a capable LLM does well and rule systems do badly — so the composer is given latitude to reason, bounded only by the hard guardrails above. “Dinner” remains the spine: the latitude is in how the dinner is composed, never in whether the recommendation wanders into non-dinner territory.

### Beverage pairing

- Strategy adapts to ordering model — single bottle for shared-courses, by-the-glass per entree for two-entree, sake for omakase, a representative pour for tasting menus.

- Pairing references real items on the restaurant’s wine, beer, or cocktail list.

- If the beverage list is sparse, fall back to descriptive recommendation (“a medium-bodied Tempranillo”) with a note.

### Output presentation

- The three evenings render as a swipeable set of cards, each labeled with its spread role; each shows restaurant header, the composed meal, beverage, narrative rationale, estimated cost, and two action buttons (reserve, directions).

- Per-course / per-plate swap regenerates a single item without touching the others.

- Per-evening regenerate rebuilds with a different restaurant from the matched spread.

- A shareable URL renders the chosen evening in a clean read-only view.

## Non-functional requirements

| Requirement | Target |
| --- | --- |
| Time to first spread | Under 10 seconds from brief submission to three rendered evenings. |
| Time to course swap | Under 3 seconds. |
| Mobile-first responsive | Designed at 375px width baseline, scaling to desktop. |
| Offline graceful failure | Clear error states; no blank screens. |
| Menu / status freshness | Automated monthly closure sweep (Section 5); visible “verified” date; stale or unverified rows suppressed from recommendations. |
| LLM cost per spread | Under $0.05 per generated spread at MVP volume (re-rank only final candidates). |
| Hosting cost | Under $30/month total infrastructure at MVP volume. |

## Data requirements

Each restaurant in the curated set requires:

- Name, neighborhood, latitude/longitude, cuisine tags, price tier ($, $$, $$$, $$$$), vibe/experience tags (romantic, lively, intimate, waterfront, view, activity, etc.)

- venue_format — full-menu / share-plate / tasting-only / counter / activity — drives composer routing

- date_night_score (1–5) and a one-paragraph editorial description in the product voice

- Reservation platform and external URL (OpenTable, Resy, Tock, or phone)

- Full structured menu where applicable: course type, dish name, description, price, dietary tags, key ingredients, weight/richness score

- Full structured beverage list where applicable: type, name, varietal/style, glass/bottle prices, flavor tags

- status (open / closed / seasonal / unverified), last_checked_at, and source_signals for the validation pipeline

- Verification timestamp (verified_at)

# 5. Data Freshness & Validation Pipeline

Empirically, roughly a quarter of an unmaintained Seattle list is closed or materially changed within a year — observed directly while building the v2 set, where 17 of ~100 seed entries were dead and several more had rebranded. Quarterly hand-verification cannot hold this, so freshness is a first-class subsystem. Closure detection is automatable; the design reads multiple independent signals and never trusts one alone.

## Signals

Google Places API business_status (primary). Returns OPERATIONAL / CLOSED_TEMPORARILY / CLOSED_PERMANENTLY — purpose-built for closure detection and the single strongest signal.

Reservation-platform presence (strong corroborator). A vanished OpenTable / Resy / Tock listing is a high-precision closure tell; an operating restaurant works to keep its booking page live.

Yelp “closed” banner (weak corroborator only). Useful but noisy — during this build Yelp flagged several open restaurants as closed (Opus Co., Art of the Table). Yelp may raise a flag but must never auto-close a row on its own.

## Decision logic

- Two agreeing signals (e.g., Places = CLOSED_PERMANENTLY and the reservation listing gone) → auto-mark closed, remove from the live set, log to verifications.

- A single signal, or any conflict between signals → drop into a human review queue rather than auto-acting.

- Each restaurant carries status, last_checked_at, and source_signals, so the app can show a “verified” date and suppress stale or unverified rows.

## Cadence

A monthly automated sweep of the full set is sufficient at the observed decay rate; new rows and high-churn neighborhoods can be checked more often. The user-facing “flag as outdated” affordance feeds the same review queue as a crowd signal. This pipeline runs continuously and unattended — the machine half of keeping the set honest.

# 6. Architecture

## Scale posture

The set is ~90 today; the near-term target is 500–1,000 in Seattle and 5,000+ regionally (Eastside, Everett, North Bend). The retrieval architecture scales across that range and beyond without change — pre-filter plus vector ranking is sub-millisecond at these sizes, and LLM cost is bounded because only the final candidates are re-ranked and composed. The binding constraints at scale are data freshness (Section 5) and geography (lat/long on every row, radius queries), not compute.

## Stack overview

| Layer | Choice |
| --- | --- |
| Frontend | Next.js (React) with Tailwind CSS, deployed to Vercel. Mobile-first responsive. PWA-enabled. |
| Backend API | Next.js API routes (same deployment) for the MVP; a dedicated service later if needed. |
| LLM provider | Anthropic Claude — Sonnet for composition, Haiku for fast extraction. One key, two tiers. |
| Vector + primary store | Postgres with pgvector (Supabase or Neon). One store does structured filtering and semantic retrieval; holds restaurants, menus, beverages, evenings, and freshness fields. |
| Validation pipeline | Scheduled job hitting Google Places (+ reservation-platform / Yelp checks); writes status and verifications. |
| Hosting | Vercel for the app; Supabase or Neon for Postgres; a small worker for ingestion and the freshness sweep. |
| Analytics | Plausible or Vercel Analytics — privacy-friendly. |

## System diagram (logical)

[Mobile browser / PWA]

|  HTTPS

v

[Next.js frontend]

|  POST /api/compose-spread

v

[Next.js API route] --> [Claude Haiku]  parse brief -> structured fields

|

|--> [pgvector]   Stage 1: broad fuzzy retrieval (candidate pool)

|--> [MMR select] Stage 2: diversity -> spread of 3 (roles)

|--> [Postgres]   fetch menus + beverages for the 3

|--> [Claude Sonnet] compose per venue_format (parallel x3)

v

[Spread of 3 evenings JSON] --> [Render swipeable cards]

[Scheduled worker] --> Google Places / Resy / Yelp --> status, verifications

## Data model

Core tables (pgvector for the embedding). New v2 fields on restaurants drive composer routing and the freshness pipeline.

### restaurants

id              uuid pk

name            text

neighborhood    text

latitude        float

longitude       float

cuisine_tags    text[]

price_tier      int        -- 1-4

vibe_tags       text[]     -- romantic, intimate, waterfront, view, activity

venue_format    text       -- full-menu | share-plate | tasting-only | counter | activity

date_night_score int       -- 1-5

description     text

embedding       vector     -- description + tags, for semantic match

reservation_url text

status          text       -- open | closed | seasonal | unverified

source_signals  jsonb      -- {places:..., resy:..., yelp:...}

last_checked_at timestamp

verified_at     timestamp

### dishes / beverages / evenings / verifications

dishes and beverages are unchanged from v1 (course_type, weight/richness scores, dietary and flavor tags). evenings stores generated output (brief, restaurant, ordering_model, courses, beverages, rationale, estimated_cents, share_token, spread_role). verifications is the freshness audit trail (restaurant_id, checked_at, signals, verifier, outcome, notes).

## LLM composition prompts

Brief parser (Haiku). Extracts structured fields from raw input: cuisine, price tier, vibe, ordering-model hint, drink preferences, dietary constraints, party size (default 2), special-occasion flag, and any activity/experience intent. Returns JSON. Cheap, fast, runs first.

Evening composer (Sonnet). Takes the structured brief plus one matched restaurant’s venue_format, full menu (with course-type coverage), beverage list, and the room’s character signals — vibe tags, noise level, and the editorial description (an optional experience_notes field can carry show or pacing cues explicitly). Branches on venue_format to the right template (Section 4), enforces menu-driven and character-aware composition, progression/pairing/voice rules and strict JSON output, and validates dishes by ID. Called once per matched restaurant in parallel; the frontend receives all three together.

## Restaurant data ingestion

The ~90-restaurant set is web-verified for open status and core attributes. The remaining ingestion work is the full structured menu and beverage list per restaurant — the labor-intensive part. The ingestion tool takes a URL, extracts the menu via a vision-capable LLM pass into staging, then a human corrects, scores (weight/richness), tags, and approves into production. The same tool feeds the monthly discovery ritual (Section 9).

# 7. Technical Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Restaurants close; menu data drifts | Automated validation pipeline (Section 5): monthly Places sweep + reservation/Yelp corroboration; auto-close on two signals, human queue on one; “verified” date shown; user “flag outdated” affordance. |
| Recommendations feel same-y (near-duplicates) | Two-stage retrieval with MMR diversity; spread roles (dependable / adventurous / wildcard); diversity weight tuned against held-out briefs. |
| Composer mishandles non-four-course venues | venue_format routing with per-format templates and an appeal floor that falls back to recommendation mode; no venue forced into a template. |
| LLM hallucinates dishes not on the menu | Composer receives only the actual menu as JSON; output validated by dish ID, not name; reject and retry on failure. |
| Pairing recommendations feel generic | Reference set of pairing principles in the system prompt; test against ~20 known-good evenings before launch. |
| LLM latency exceeds 10s target | Serial parse + match; three composer calls in parallel; stream output if needed. |
| Cost per spread creeps up | Haiku for parse, Sonnet for compose only; re-rank only final candidates; cache common brief patterns; per-session limits. |

# 8. Build Environment and Roadmap

Development is on Windows with WSL Linux. Web-first (no native app for MVP): a responsive web app demos identically on a phone — “open this URL” is a credible interview moment — and PWA support gives the home-screen feel without native code. Expo (React Native) is the natural later port if native is ever desired.

## Suggested build roadmap

A phased build to ship a demonstrable MVP website in roughly four to six weeks of part-time work. The verified data already exists, which pulls ingestion forward.

### Phase 1 — Foundation

- Next.js + Tailwind, Vercel deploy pipeline.

- Postgres + pgvector schema and migrations (including v2 fields).

- Load the ~90 verified restaurants; embed descriptions.

- Anthropic API smoke test; ingestion tool for full menus into staging.

### Phase 2 — Retrieval + Composer

- Brief parser endpoint (Haiku).

- Two-stage match: broad fuzzy retrieval + MMR diversity -> spread of three.

- Evening composer with venue_format routing; shared-courses model first.

- CLI test: brief in, three distinct evenings out; tune diversity weight on held-out briefs.

### Phase 3 — Experience

- Mobile-first UI: brief input, swipeable spread of three with roles, course/plate swap, restaurant alternatives.

- Two-entree model and full beverage pairing logic.

- Shareable read-only evening URL; PWA manifest.

- Complete full-menu ingestion across the set.

### Phase 4 — Pipeline + Polish

- Validation pipeline live (monthly sweep, review queue).

- Visual design pass; example brief starters; error/loading/empty states.

- Demo recording and written case study.

# 9. Operational Model — Discovery and Curation

Closure detection is automatable; discovery is not. Finding new restaurants is a recall problem that resists pure automation and is better run as a lightweight monthly operating ritual shared between the product owner and an AI assistant. This pairs with the validation pipeline (Section 5): machines catch what closes, the monthly ritual catches what opens.

## Monthly curation session

Sweep sources. Eater Seattle, Seattle Met, The Infatuation Seattle, Seattle Times food, neighborhood blogs (Capitol Hill Seattle, My Ballard), and Yelp/Google “new” filters.

Generate candidates. The assistant compiles new and newly-relevant openings into a staging list with proposed cuisine, neighborhood, price tier, and venue format.

Triage together. The product owner accepts, defers, or rejects candidates against the coverage matrix — prioritizing thin cuisines and neighborhoods over more of what is already well covered.

Enrich and verify. Accepted candidates run the standard pipeline — web-verify open status, pull menu and attributes, write the editorial description, capture lat/long — then land in staging for a final human approval into the live set.

Review coverage. Each session ends by re-reading the coverage matrix and the freshness report, keeping discovery and validation balanced.

Cadence and roles: the freshness sweep runs continuously and unattended; the discovery ritual runs monthly with a human in the loop, because judgment about what belongs is the part that should not be automated.

# 10. Portfolio Framing

Beyond shipping the product, this project should produce a strong written case study. The narrative that lands in product-leadership interviews:

- The observation: a small, shared ritual most couples experience as low-grade decision fatigue.

- The reframe: from utility (decide faster) to experience design (curate the evening).

- The constraint: a curated single-city set, not a real-time menu scanner — chosen deliberately to maximize quality and demo reliability.

- The hard problem: recommendation as a relevance-and-diversity spread (the Stitch Fix-style curation problem), not top-k — with venue-aware composition and an automated freshness pipeline behind it.

- The result: a working app, a clear product point of view, and defensible scope and systems decisions.

Dinner for Two — Project Plan v2